**(OrangeHRM\_Leave & Recruitment Modules)**

**Test Closure Report**

* **General Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **System or Project ID/Acronym:** | OrangeHRM - Open Source Demo | **Creation Date:** | 1/10/2023 |
| **Client Agency:** | N/A | **Modification Date:** | 1/11/2023 |
| **Author(s):** | Wessam Lahloub | **DTMB Authorized by:** | N/A |

* **Privacy Information**

This document may contain information of a sensitive nature. This information should not be given to persons other than those who are involved with this system/project or who will become involved during its lifecycle.

* **Revision History**

The Project Manager will maintain this information and provide updates as required. All updates to the Project Management Plan and component plans should be documented in this section.

|  |  |  |  |
| --- | --- | --- | --- |
| **Revision Date** | **Author** | **Section(s)** | **Summary** |
| 1/11/2023 | Wessam | Test Executed | altered pass presentage of test cases |
|  |  |  |  |

* **Overview**

This document is a summary of the results of the **<Phase/Product Increment>** Testing activities and is intended to assist stakeholders in making Stage Exit and (Go/No Go) decisions.

The project’s Test Strategy document should be reviewed before completing this report. All metrics and defect reporting outlined in the Test Strategy must be reported in this document. At the Test Manager’s discretion, and in collaboration with Agency Partners, additional items may be added to those already defined. Wherever possible, create and attach reports from; the automated testing, change management, or backlog/test management tools for the reporting details.

Whenever the words “test phase” are used within this document, this is in reference to either a specific test phase (waterfall) or for an occurrence of Deploy Product Increment (agile) testing.

* **Summation and Recommendation**

In the space provided below, briefly describe the overall experience during this testing phase. This description should specifically express the recommendation (from the testing perspective) as to whether the project should proceed to the next phase of testing, move to the next product increment or be implemented as appropriate.

* **Notable Events**

This section should include any specific events/circumstances that affected the execution of testing during this phase.

|  |
| --- |
| There were lack of excel skills, which delayed the execution until i learned to make conditional effects |

* **Tests Executed**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Test Cycle No.** | **Planned Number of Tests per Test Cycle** | **Number of Tests Executed** | **Number of Passed Test Cases** | **Passed Percentage** | **Number of Failed Test Cases** | **Test Failure Rate per Cycle** |
| 1 | 27 | 27 | 21 | 77.7% | 6 | 22.2% |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

Success criteria for this phase of testing is a pass rate of **<70%>**. This test phase had a pass rate of **<77.7%>** which **<meets>** the exit criteria for this phase of testing.

* **Defect Analysis**
* **Defect Metrics**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Priority** | **No. Defects Opened** | **No. Defects Closed** | **No. Defects On Hold** | **No. Defects Rejected** | **No. Defects Open at end of Test Phase** |
| Critical | 0 | 0 | 0 | 0 | 0 |
| High | 5 | 0 | 0 | 0 | 0 |
| Medium | 1 | 0 | 0 | 0 | 0 |
| Low |  |  |  |  |  |

* **Outstanding Issues**

|  |  |  |  |
| --- | --- | --- | --- |
| **Defect ID** | **Description** | **Severity /**  **Impact** | **Action Plan** |
| Bug\_01 | Admin can apply for an exceeded leaves( more than the balance), when you login to the system by using the below data :  UserName : Admin  Password : admin123 | Medium | Pending Developer review |
| Bug\_02 | user can apply for an exceeded leave ( more than the balance), when you login to the system by using the below data :  UserName : Applepie1  Password : Qwer@1234 | Medium | Pending Developer review |
| Bug\_03 | The correct form of the email is admin@example.com  but it got saved successfully when i entered "" test@testooo.123 | High | Pending Developer review |
| Bug\_04 | "The page doesn't redirect me to anywhere, i need to reload the page to get back to  the main candidates page when i alter the Resume field  with over sized file | Critical | Pending Project Cordinator review |
| Bug\_05 | editing candidate info by Entering unallowed resume extention after it was already saved | medium | Pending Developer review |

Bug\_06 Checking the vacancy addition Low

functionality with correct data

* **Exit Criteria Status**

|  |  |  |
| --- | --- | --- |
| **Exit Criteria** | **Criteria Met? (Yes/No)** | **If No, Describe Plan of Action** |
| All test scripts have been successfully executed. | Yes |  |
| All expected and actual results are captured and documented with the test script(s). | Yes |  |
| All identified critical or high severity defects have been corrected and retested. | No | Escalate the situation to the project manager |
| Any unresolved defects are documented and signed-off by the project manager. | Yes |  |
| Pass Rate is over **<70%>.** | Yes |  |
| **<All required documents have been filled>** | Yes |  |
| A tutorial video is provided to the PM Dept. | Yes |  |
|  |  |  |
|  |  |  |